|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Assignee Name** | **Email** | **Task** | **Duration** | **Dependency** | **Due Date** | **Note** |
| An Tran | atran43@student.gsu.edu | Parallel Programming Questions  and assisting w/ ARM assembly and Parallel programming as necessary | 5 Hours | None | 3/28/19 |  |
| Puneet Singh | psingh15@student.gsu.edu | Contact the TA, set up and manage new Github, compile the report,  assist w/ Arm Assembly and Parallel Programming as necessary | 3 Hours | Completion of programming and programming related tasks | 3/28/19 |  |
| Nadim Kabir | akabir3@student.gsu.edu | Parallel Programming section of Report and assisting w/ ARM Assembly and parallel Programming as necessary | 6 Hours | none | 3/28/19 |  |
| Savada Wilson | swilson134@student.gsu.edu | Video and assisting with ARM Assembly and parallel Programming as necessary | 3 Hours | Completion of programming and programming related tasks | 3/28/19 |  |
| Meron Ambelu | mambeu1@student.gsu.edu | ARM Assembly Programming section of Report and assisting with parallel programming as necessary | 6 Hours | None | 3/28/19 |  |